| location | Type of work | area/length | Duration weeks |
| --- | --- | --- | --- |
| Mercer st | ysp f/w &c/w setts | 485 m2 | 6 wks |
| Wren st | new asp | 386m2 | 5 wks |
| Cranleigh st | setts cw | 658m2 | 14 wks |
| Charlton st | new asp & ysp + relay some | 144m2 | 5 wks |
| St Pancras way | new asphalt | 111m2 | 3 wks |
| Agar grove - sec 1 | new asp | 68m2 | 2 wks |
| Agar grove - sec2 | new asp | 459m2 | 10 wks |
| Pakenham st | new asp | 383m2 | 9 wks |
| England’s lane | new asp | 788m2 | 7 wks |
| Mortimer market | new asp | 253m2 | 1 wk |
| Rousden st | new asp | 304m2 | 7 wks |
| Belsize lane | new asp | 649m2 | 9 wks |
| Mortimer market | new asp | 253m2 | 1 wk |
| Ornan rd | new asp | 285m2 | 3 wks |
| Shelton st | new ysp | 363m2 | 4 wks |
| Cubitt st | new asp & r/l setts | 300m2 | 6 wks |
| Ryland rd & Perrens st | new asp | 320m2 | 6 wks |
| Daleham grds | new asp | 102.9m2 | 2 wks |
| Pond st | relay & new ysp | 100m2 | 3 wks |
| Southampton rd | new asp | 572m2 | 12 wks |